1.Pick any one feature from an app you use daily (for example: 'Search Restaurants' in Zomato or 'Add to Cart' in Flipkart) and break down the testing tasks for this feature using a Work Breakdown Structure (WBS) — list at least 6 distinct testing activities or sub-tasks.

WBS for Testing – Search Restaurants Feature

Application: Zomato-like Food Delivery App
Feature: Search Restaurants

Work Breakdown Structure (WBS)

| WBS ID | Testing Activity / Sub-task | Description |
| --- | --- | --- |
| 1.0 | Search Restaurant Testing | Overall testing of the Search Restaurant feature |
| 1.1 | Requirement Review | Review requirements for restaurant search and identify unclear requirements. |
| 1.2 | Test Scenario Preparation | Create scenarios for valid, invalid, partial, and empty search inputs. |
| 1.3 | Test Case Creation | Write detailed test cases for different search conditions. |
| 1.4 | Functional Testing | Verify that searching by restaurant name or food item returns correct results. |
| 1.5 | Filter & Sort Testing | Verify filters such as rating, price, cuisine, and delivery time and sorting options. |
| 1.6 | Negative Testing | Test invalid keywords, special characters, empty searches, and no-result searches. |
| 1.7 | UI Testing | Verify search bar, buttons, results, filters, and messages are displayed correctly. |
| 1.8 | Performance Testing | Check whether search results are returned within an acceptable response time. |
| 1.9 | Compatibility Testing | Test the search feature on different mobile devices, screen sizes, and supported browsers/OS versions. |
| 1.10 | Defect Reporting & Retesting | Report bugs found during testing, verify fixes, and perform regression testing. |

Conclusion:

A WBS breaks the overall testing task into small, manageable activities, making it easier for a QA team to plan, assign, and track testing work.

2.For the 'Send Message' feature in WhatsApp, estimate the total test effort required by listing all the main test activities, assigning estimated hours to each, and calculating the overall effort needed.<br><br><em><strong>Hint:</strong> Consider activities like test case design, test execution, defect reporting, and regression testing.</em>

Test Effort Estimation – WhatsApp “Send Message”

Feature: Send Message
Testing Type: Manual Testing
Estimated Team: 1 Tester

| No. | Testing Activity | Estimated Hours |
| --- | --- | --- |
| 1 | Requirement Review | 2 hours |
| 2 | Test Scenario Identification | 2 hours |
| 3 | Test Case Design & Documentation | 4 hours |
| 4 | Test Data Preparation | 1 hours |
| 5 | Test Environment Setup | 1 hours |
| 6 | Test Case Execution | 6 hours |
| 7 | Defect Reporting & Documentation | 2 hours |
| 8 | Defect Retesting | 3 hours |
| 9 | Regression Testing | 3 hours |
| 10 | Test Summary Report | 1 hours |
|  | Total Estimated Effort | 25 hours |

- Example Test Coverage:-

The testing can include:

- Send a message with valid text.

- Send an empty message.

- Send emojis and special characters.

- Send a long message.

- Send messages with poor/no internet connection.

- Verify Sent, Delivered, and Read status.

- Verify messages are received by the correct contact.

- Retest failed test cases after defects are fixed.

- Conclusion:-

For one tester, approximately 25 hours (about 3 working days) would be required for this basic Send Message feature, assuming the scope and test environment are already reasonably stable.

3.Given the following scenario: Flipkart's 'Apply Coupon' feature is being released as a small module. Using the steps of test effort estimation discussed in class, create a simple estimation sheet (table) showing each test activity, estimated hours, and any assumptions you make.

Test Effort Estimation – Flipkart “Apply Coupon” Feature

Feature: Apply Coupon

Testing Type:Manual testing

Tester:1 QA Tester

Module size:Small

Estimation Sheet

| No. | Test Activity | Estimated Hours | Assumptions |
| --- | --- | --- | --- |
| 1 | Requirement Review | 1 hour | Requirements are available and mostly clear. |
| 2 | Test Scenario Identification | 1 hour | Around 8–10 scenarios will be identified. |
| 3 | Test Case Design & Documentation | 3 hour | Around 15–20 test cases will be created. |
| 4 | Test Data Preparation | 1 hour | Valid, expired, minimum-order, and invalid coupons are available. |
| 5 | Test Environment Setup | 1 hour | Application and test account are already available. |
| 6 | Test Case Execution | 4 hour | Testing will cover positive, negative, boundary, and UI scenarios. |
| 7 | Defect Reporting | 1 hour | Minor number of defects are expected. |
| 8 | Defect Retesting | 2 hour | Fixed defects will be retested after development changes. |
| 9 | Regression Testing | 2 hour | Related cart, price, and checkout functionality will be checked. |
| 10 | Test Summary Report | 1 hour | Basic test execution and defect summary is required. |
|  | Total Estimated Effort | 17 hours |  |

- Important Test Scenarios:-

For Apply Coupon, the tester should check:

- Valid coupon → coupon should apply successfully.

- Invalid coupon → proper error message should appear.

- Expired coupon → coupon should not be applied.

- Minimum order value → coupon should apply only when the condition is satisfied.

- Coupon already used → appropriate error should appear.

- Remove coupon → discount should be removed correctly.

- Discount calculation → final amount should be correct.

- Apply coupon during checkout → correct discount should reflect in the order summary.

- Conclusion:-

Based on these assumptions, approximately 17 testing hours are required for the small Apply Coupon module. The actual effort may increase if there are many defects, unclear requirements, additional devices/browsers, or complex coupon rules.

4.Read about Test Point Analysis (TPA) as introduced in class. In your own words, explain how TPA could help estimate testing effort for a new 'Movie Booking' feature in BookMyShow. List two advantages and one limitation of using TPA for this purpose.<br><br><em><strong>Hint:</strong> You do not need to do full TPA calculations, just explain the concept and its application.</em>

- Test Point Analysis (TPA):-

Feature: Movie Booking – BookMyShow-like App

What is Test Point Analysis (TPA)?

Test Point Analysis (TPA) is a technique used to estimate the testing effort by looking at the size and complexity of the functionality that needs to be tested.

For a Movie Booking feature, a tester can identify major test areas such as:

- Movie selection

- City and theater selection

- Date and show-time selection

- Seat selection

- Ticket quantity

- Coupon/discount

- Payment

- Booking confirmation

- Ticket cancellation

Each area can be considered based on its complexity and testing requirements. The total test points can then be used to estimate approximately how much testing time and effort will be required.

- Application Example

Suppose the Movie Booking feature has many screens, multiple payment options, different seat types, and several business rules. It would have more test points and therefore require more testing effort than a simple feature such as searching for a movie.

Advantages of TPA

| Advantage | Explanation |
| --- | --- |
| 1. Better effort estimation | Helps estimate testing effort systematically instead of simply guessing the number of hours. |
| 2. Useful for planning | Helps QA managers plan tester resources, schedules, and timelines based on feature complexity. |

- Limitation of TPA:-

Limitation: TPA can be time-consuming and less accurate when requirements are unclear or changing frequently, because the estimated test points may need to be recalculated.

- Conclusion:-

TPA can help estimate the testing effort for a Movie Booking feature by analyzing its functionality and complexity. It provides a more structured approach to planning testing effort, although the accuracy depends on having reasonably clear requirements.