1.Create a sample Sprint Board in JIRA using the Scrum template and add at least 5 tasks for a 'Food Delivery App' sprint (e.g., menu display, order placement, payment integration, delivery tracking, user reviews).

Sample Sprint Board (JIRA Scrum Template)

Project: Food Delivery App
Sprint: Sprint 1 (2 Weeks)

| To do | In Progress | Testing | Done |
| --- | --- | --- | --- |
| Display Restaurant menu | Payment integration | Delivery tracking | User login |
| Order Placement |  | User Reviews |  |
| Search Restaurant |  |  |  |

- Sprint Tasks

| Task ID | Task Name | Priority | Status |
| --- | --- | --- | --- |
| FD-101 | Display Restaurant Menu | High | To Do |
| FD-102 | Order Placement | High | To Do |
| FD-103 | Payment Integration | High | In Progress |
| FD-104 | Delivery Tracking | Medium | Testing |
| FD-105 | User Reviews | Low | Testing |
| FD-106 | Search Restaurants | Medium | To Do |
| FD-107 | User Login | High | Done |

2.Write a script for a Daily Standup meeting for a team building a new feature in a music streaming app like Spotify, covering what you did yesterday, what you plan to do today, and any blockers.

Daily Standup Meeting Script – Music Streaming App (Spotify)

Scrum Master: Good morning, everyone. Let's begin the daily standup.

Developer

- Yesterday: Completed the playlist creation feature and fixed login issues.

- Today: Start implementing the music search feature.

- Blockers: No blockers.

Tester

- Yesterday: Tested the playlist creation feature and reported two bugs.

- Today: Retest the fixed bugs and start testing the music search feature.

- Blockers: Waiting for the latest build from the development team.

Product Owner

- Yesterday: Reviewed the sprint progress and updated user stories.

- Today: Clarify the acceptance criteria for the music search feature.

- Blockers: None.

Scrum Master

- Yesterday: Tracked sprint progress and resolved team issues.

- Today: Coordinate with the team and remove the build deployment blocker.

- Blockers: None.

Scrum Master: Thanks, everyone. Let's resolve the build issue and continue with today's tasks.

3.Simulate a Sprint Planning meeting by listing 3 user stories for a Flipkart-style shopping cart feature and breaking each story into smaller tasks with clear acceptance criteria.<br><br><em><strong>Hint:</strong> Think about tasks like 'Add to Cart', 'Update Quantity', and 'Remove Item'.</em>

Sprint Planning Meeting – Flipkart Shopping Cart Feature

| User Story | Tasks | Acceptance Criteria |
| --- | --- | --- |
| US-1: Add to Cart As a customer, I want to add a product to my cart so that I can purchase it later. | 1. Display Add to Cart button. 2. Add selected product to cart. 3. Show success message. 4. Update cart item count. | - Product is added to the cart. - Success message is displayed. - Cart count increases by 1. - Product appears in the cart. |
| US-2: Update Quantity As a customer, I want to change the quantity of items in my cart so that I can buy the required amount. | 1. Add + and − buttons. 2. Update item quantity. 3. Recalculate total price. 4. Prevent quantity below 1. | - Quantity updates correctly. - Total price changes automatically. - Quantity cannot be less than 1. - Changes are saved in the cart. |
| US-3: Remove Item As a customer, I want to remove items from my cart so that I only purchase the products I need. | 1. Display Remove button. 2. Delete selected item. 3. Update cart count. 4. Show empty cart message if no items remain. | - Selected item is removed. - Cart count decreases. - Total price updates correctly. - "Your cart is empty" message is shown when applicable. |

Sprint Goal

Develop and test the Shopping Cart feature so users can add products, update quantities, and remove items successfully.

4.After completing a mock sprint for a movie ticket booking app (like BookMyShow), write a brief Sprint Review summary describing what features were delivered, what went well, and what feedback you received from stakeholders.

Sprint Review Summary – Movie Ticket Booking App (BookMyShow)

Sprint Goal: Develop the basic movie ticket booking features.

Features Delivered

- Movie listing page

- Seat selection

- Ticket booking

- Online payment integration

- Booking confirmation screen

What Went Well

- All planned features were completed on time.

- Seat selection and booking worked correctly.

- Payment process was smooth.

- Most test cases passed successfully.

Stakeholder Feedback

- Add movie search and filter options.

- Show available seat colors more clearly.

- Improve the speed of the booking confirmation page.

- Add an option to cancel booked tickets in the next sprint.

Top of Form

Bottom of Form

5.Conduct a Sprint Retrospective for a Zomato-style restaurant search sprint by listing 2 things that went well, 2 things that could be improved, and 1 action item for the next sprint.

Sprint Retrospective – Zomato Restaurant Search Sprint

Things That Went Well

- Restaurant search feature was completed on time.

- Search results were accurate and loaded quickly.

Things That Could Be Improved

- Better communication between developers and testers.

- Bugs should be fixed earlier to avoid delays during testing.

Action Item for Next Sprint

- Hold a daily bug review meeting to identify and fix issues faster.